## Slide 1: Secondhand Marketplace2 Beta Release Pre-GreenCheck AI
Alex Hetherington
Euan Chan XuanXi
Freddie de Bruyn
Jen Lee

## Slide 2
Joined GreenCheck AI
Joined Secondhand Marketplace
Find out issues and risks
Implementation in progress
Deciding and choosing new project
Journey from previous project to now
Now speaking: Euan

## Slide 3: Previous Project: GreenCheck AI Greenwashing detection for Legal Pythia
Key Issues
100% of frontend and >50% of backend AI-generated
CTO unable to clearly explain the codebase, Wrapper around Gemini
Past student work misrepresented as commercial success
Now speaking: Euan

## Slide 4: Previous Project: GreenCheck AI Greenwashing detection for Legal Pythia
The Pivot
Discontinued the existing codebase following mentor advice
Pivoted to the Secondhand Marketplace
Team Update
One member departed; one joined
Final team size: 4
Now speaking: Euan

## Slide 5: Current Project Context & Vision Marius Jurt is an individual client who aims to address the lack of trust and engagement in existing secondhand marketplaces
Now speaking: Jen

## Slide 6: Current Project Context & Vision To build a trusted, playful marketplace where users trade confidently and build credibility
Now speaking: Jen

## Slide 7
Buyer
Seek an engaging and interactive second-hand shopping experience with item recommendations and access to seller reviews
Partially implemented: Marketplace UI & Explore page (Tinder-style suggestions), Liked Items list
Seller
Require a straightforward method to list items and reach the appropriate audience, encouraging community participation
Partially implemented: Selling items functionality; My Listings page planned
User Stories
Now speaking: Jen

## Slide 8
Viewer
Postal Service Providers
Payment Service Providers
Stakeholders
Now speaking: Jen

## Slide 9
Project Architecture
PostgreSQL Database
Flask & Python
React Native – Expo
Backend
Frontend
Figma
Github & Git
Version Control &
Prototyping
Now speaking: Alex
Notes: Alex

## Slide 10: DEMO
Now speaking: Freddie
Notes: Alex

## Slide 11: Figma Designs
Now speaking: Alex
Notes: Alex

## Slide 12: Architecture
Now speaking: Alex
Notes: Alex
Frontend uses expo which is a simplified react native framework that aims to make development easier. We also use figma to design the UI of our webpages, then discussing them with the rest of team before implementing them in typescript.
Backend is written in Python and uses Flask. It's responsible for handling item uploads, and authentication. We chose it because we wanted contrast with the frontend which is written in typescript as our backend is written in python.
We use Postgres for our database as it's very flexible. It stores items in the marketplace, users, and categories for items.

## Slide 13: Cloud Architecture
Amazon EC2 – Backend
Our backend server runs on an Amazon EC2 instance using a Flask application served by Gunicorn
Nginx securely handles all incoming HTTP traffic and forwards them to our backend
Amazon RDS – Database
We use an Amazon RDS instance to host our PostgreSQL database
Amazon S3 – Cloud Storage
Uploaded product images from the user are processed by the backend and sent to an Amazon S3 bucket
Now speaking: Alex
Notes: Alex
We use an EC2 instance to run our backend.
We use an RDS instance to host our database.
We use an S3 instance to store product images as it handles high volume file storage very efficiently. Our backend generates public image URLs that are stored in our database.

## Slide 14: Continuous Integration and Deployment
Now speaking: Euan

## Slide 15: Continuous Integration
Linting Scripts
Ensure python code is consistent
Testing
Run tests on the frontend
Now speaking: Euan
Notes: Euan

## Slide 16: Continuous Deployment
On a push to dev the workflow does the following:
SSH into the EC2 instance
Pull the latest code from dev
Restart the flask server
Next steps:
Have two flask servers running on the EC2 instance, a main on that updates when merging into dev, and a testing one that updates when a pull request is made so we can spot issues before merging into dev
Now speaking: Alex
Notes: Faced issues with CD as we got lazy reviewing PRs causing the workflow in dev to have a typo meaning all subsequent merges would cause the workflow to fail

## Slide 17: Client feedback
Latest feedback:
Generally happy and thinks we know what we are doing
Propose new ideas for gamification
Pointed out some areas of improvement
Now speaking: Euan

## Slide 18: User feedback of testing day - General trend
Method: Give user the app from home screen and let them explore it freely, then voice recorded interview is held.
Feedback of 10 total users:
80% complimented our UI and interface
50% complimented swiping feature
Average 2.67/5 score on “how different from others”
Now speaking: Jen

## Slide 19: User feedback of testing day - Liked items page
User mentioned about should be able to have a liked items page to check the items they liked during swiping or exploring.
This enable them to check items they liked and increase chance of buying.
Currently frontend done, backend in progress.
Before
After
Now speaking: Jen

## Slide 20: User feedback of testing day - Explore page enhancement
User mentioned about having buy / skip feature for swiping. Some needed help for explaining what is this for.
We updated the buttons and text annotation for swiping. The buttons allow users to directly like or skip, while the text, can be hidden, provides instruction on how to use for swiping.
Before
After
Now speaking: Jen

## Slide 21: User feedback of testing day - Navigation improvement
Users mentioned about having an empty landing screen does not make sense.
Client also had feedback on this to let us simplify more.
Marketplace being the default screen with simplified navigation provides simpler and more direct use.
Before
After
Now speaking: Jen

## Slide 22: Client feedback - Profile page simplification
Client was concerned about profile page might be overloading for users.
We have simplified this page to be left with only needed functionalities and adjusted the reviews and row gap to make it remain minimal but functional.
Before
After
Now speaking: Euan

## Slide 23: MVP feedback - Choose areas to be focused on
MVP feedback pointed out it is impossible to obtain all 4 areas.
We currently focus only on UI/UX and gamification and it is communicated with client to finalize this too. Roadmap has been adjusted accordingly.
Now speaking: Euan

## Slide 24: MVP feedback - Effect of chosen gamification on app
MVP feedback pointed out we need to consider about effects of chosen design (haptics and swiping) on user and how does it affect the app.
We have done some research which explains the effect and also helped to provide ideas for future gamification enhancement for a marketing app.
Now speaking: Euan

## Slide 25: Project Management / Agile development
Past: In TB1, we have weekly meetings and constant communication within our team and between client, to discuss workload and what to be done.
However, it can be quite chaotic sometimes to decide what to do next or not knowing priority of features. There are few times we are rushing deadline to implement features.
Now: TB2 so far we have implemented following strategies to improve the process.
More organized (tasks to do)
Rotating PM
Roadmap improved
Sprints used
Better issues and PRs
Kanban
Now speaking: Euan

## Slide 26: Project Management - Sprint 1, PM: Freddie
Now speaking: Freddie

## Slide 27: Project Management - Sprint 2, PM: Euan
Issue / PR linked to each feature / task
Now speaking: Euan

## Slide 28: Project Management - Sprint 3 (future plan), PM: Alex
To-do-list considered about priority and categorized in features and repos.
Having better vision and knowledge of what to do next.
This is discussed right after the end of sprint 2, and also who to do what.
Might try using story points for distributing workload and also burndown chart to monitor progress during a sprint.
Now speaking: Alex

## Slide 29: Project Management - Kanban
Different Categories for status tracking
Different labels for issues to organize
Now speaking: Freddie

## Slide 30: Project Management - Kanban
Now speaking: Freddie

## Slide 31: Project Management - Issues before
Brief summary, with tags but not enough details
Now speaking: Freddie

## Slide 32: Project Management - Issues after
Summary has more details:
Filepath
Requirements clearer
Explain issues better
Enable other people to pick this issue up without asking for basic info
Now speaking: Freddie

## Slide 33: Project Management - PRs
Well commented and reviewed
Now speaking: Alex

## Slide 34: Project Management - PRs example comments
Now speaking: Alex

## Slide 35: Project Management - PRs example comments
Now speaking: Alex

## Slide 36: Project Management - PRs example comments
Now speaking: Alex

## Slide 37: Challenges faced: PR review stuck
We only had 3 person in TB1 and currently 4 in TB2 in our team
PR can get stuck / hanging for more than 1 week without people reviewing
Delay future feature implementation and does not show commits in dev
Solution:
More communication on Github and other apps about reviewing
Mention about PR review in weekly meetings
Update in group chat about PR has been created
Now speaking: Jen

## Slide 38: Challenges faced: Facing ‘up-to-us’ client requirements
Our current client is open to any ideas, as long as we can explain why
Proposes idea but is up to us to decide if we want to implement it
Letting us to explore ideas in a broad perspective (gamification) to work on
Can be quite difficult to think of what features to actually do
Solution:
Discuss with client about wanted effects and rough ideas
Discuss with team about what could be done and research about effects
Showing prototype of idea to client and discuss if it reached the requirements (e.g. swiping feature)
Now speaking: Freddie

## Slide 39: Challenges faced: Facing new project and new member
New project, new framework and tech stack -> delayed start requiring more effort at a time to achieve same progress (e.g. CI facing dependency issues till recent)
New member to integrate in Jan (TB2), working online for 2 weeks
Solution:
Get up the new member, multiple online meetings within 2 weeks, repo and code run through, introducing with client
Use of AI to summarize documentation and debug, break down features / ideas into smaller issues and schedule to achieve one at a time
Now speaking: Euan

## Slide 40: Thank you!