| Date | Features to be done |
| --- | --- |
| Week 13 23 Jan S1 Manager: Freddie | Gamification feature possible ideas: - Butterfly character at item listing page – click buy and flying around – not too invasive - Log-in page interaction - Pop-up when something is achieved |
| Week 14 28 Jan S1 Manager: Freddie | MVP release & testing day - Basic ui for all pages (including frontend) - Butterfly character - Get ready for what to test |
| Week 15 – 17 19 Feb S2 Manager: Euan | Beta release - Swiping feature fully done - Log in page with backend auth - Connecting frontend and backend - Simplify design and maintain functionality (frontend) - Liked items List page - Dev and User instruction - Project structure - AI Tools folder |
| Week 18 – 19 6 Mar S3 Manager: | Beta VIVA - Slides |
| Week 20 – 21 20 Mar S4 Manager: |  |
| Easter Break |  |
| Week 22 – 24 30 Apr S5 Manager: | Final release |
| Exam period 4th – 22nd May | Final VIVA |

- Green = achieved

- Red = not achieved / postponed

- Blue = partial achieved